TBOT

DEVELOPER IMPLEMENTATION PLAN

All Confirmed Bugs  ·  Real-World Parameters  ·  Lethality Enhancements

For: Lead Developer / Engineering Team

Consolidated from: Technical Audit + Forensic Report + Dual-Pass Deep Validation + Quant PDF Review

⚠  25 tasks · 4 phases · Complete Phase 1 before writing any live money  ⚠

# HOW TO USE THIS DOCUMENT

Every bug from every audit report has been turned into a numbered task. Each task tells you what the problem is in plain English, which file to open, and the exact code change to make. Work through the phases in order. Phase 1 is mandatory before any live capital is deployed.

| Phase | Name | # Tasks | Priority | What You Unlock |
| --- | --- | --- | --- | --- |
| Phase 1 | Safety Fixes | 9 | DO FIRST | Bot runs correctly without silent failures or money leaks |
| Phase 2 | Signal Quality | 8 | Week 1-2 | Signals based on real patterns, training data is honest |
| Phase 3 | Real-World Params | 5 | Week 2-3 | Bot trades actual market conditions, not textbook conditions |
| Phase 4 | Enhancements | 3 | Week 3-4 | Higher win rate, smarter risk, better regime awareness |

# PHASE 1 — SAFETY FIXES

These are runtime crashes, silent data corruption, or live security breaches. All 9 must be done and confirmed working before the bot touches real money.

TASK 1  Rotate Exposed Live Credentials  [CRITICAL]

📁 File: config/config.template.json + .env setup

🐛 BUG: Your live Supabase database password and Telegram bot token are in config.template.json — which is on GitHub. Anyone who has viewed your repo already has these. This is not a future risk, it is an active breach.

Step 1: Supabase — go to dashboard → Settings → API → click Regenerate on the service_role key

Step 2: Telegram — open BotFather → /revoke → select bot → confirm. Then /newtoken for a new one

Step 3: Remove all real values from config.template.json and replace with placeholder text

Step 4: Create a .env file in your project root and put real keys there:

SUPABASE_URL=https://your-project.supabase.co

SUPABASE_KEY=your_new_key

TELEGRAM_TOKEN=your_new_token

TELEGRAM_ADMIN_ID=your_id

Step 5: Load from environment in your Python code (install python-dotenv first):

import os

from dotenv import load_dotenv

load_dotenv()

supabase_key = os.getenv('SUPABASE_KEY')

Step 6: Add .env to .gitignore immediately

TASK 2  Fix the VTM Method Name Crash — One Character, Every Trade Broken  [CRITICAL]

📁 File: src/portfolio/portfolio_manager.py  →  Position.update_with_new_bar()  ~line 207

🐛 BUG: Position calls self.trade_manager.update_with_new_bar() on every price bar. The VTM does not have that method — its method is called on_new_bar(). Python catches the AttributeError silently and continues. Result: ALL trade management is completely dead. No partial profits fire. No trailing stops move. No break-even ever activates. Every position just runs from entry to full stop loss with zero management.

❌ CURRENT (broken):

exit_info = self.trade_manager.update_with_new_bar(

new_high=high, new_low=low, new_close=close

)

✅ REPLACE WITH:

exit_info = self.trade_manager.on_new_bar(

new_high=high, new_low=low, new_close=close

)

✅ FIX: That one word change unlocks everything VTM does: TP1/TP2/TP3 partial exits, trailing stops, break-even lock, time stops, pyramiding, Greed Mode.

TASK 3  Fix isinstance Self-Reference Bug — Exit Reasons Always Wrong  [CRITICAL]

📁 File: src/portfolio/portfolio_manager.py  →  Position.update_with_current_price()  ~line 272

🐛 BUG: isinstance(reason, reason) checks if an object is an instance of itself — that is always False in Python. So exit reasons are always formatted as 'ExitReason.STOP_LOSS' strings instead of the correct 'stop_loss'. Any downstream logic that compares exit reason strings will never match.

❌ CURRENT (broken):

exit_signal = (

reason.value if isinstance(reason, reason) else str(reason)

)

✅ REPLACE WITH:

from src.execution.veteran_trade_manager import ExitReason

exit_signal = (

reason.value if isinstance(reason, ExitReason) else str(reason)

)

TASK 4  Fix Double P&L Counting — Drawdown Circuit Breaker Fires at Half the Real Drawdown  [CRITICAL]

📁 File: src/portfolio/portfolio_manager.py  →  get_portfolio_status()  ~line 2392

🐛 BUG: When you fetch account equity from MT5 or Binance the exchange already includes open trade P&L in that equity number. Then the bot adds open trade P&L again on top. A real $500 loss shows as a $1,000 loss internally. Your 20% drawdown limit fires at 10% actual drawdown — stopping all trading at exactly the wrong time.

❌ CURRENT (broken):

total_value = self.current_capital + total_unrealized_pnl

✅ REPLACE WITH:

# In live mode, exchange equity already includes open P&L

if self.is_paper_mode:

total_value = self.current_capital + total_unrealized_pnl

else:

total_value = self.current_capital  # Already includes floating PnL

TASK 5  Fix Binance Zero-Price Artifact — P&L History Gets Corrupted  [CRITICAL]

📁 File: src/execution/position_rebalancer.py  →  reduce_position_size()  line 109

🐛 BUG: When Binance partially fills an order it sometimes returns avgPrice='0' while still processing. Python's .get() fallback only fires when the KEY does not exist — but '0' IS a valid key. So exit_price = 0.0 and you record a massive fake loss (e.g. sold BTC at $0 = -$85,000 P&L per BTC). All P&L history corrupts.

❌ CURRENT (broken):

exit_price = float(order.get('avgPrice', current_price))

✅ REPLACE WITH:

raw_price = order.get('avgPrice', None)

try:

parsed = float(raw_price) if raw_price is not None else 0.0

except (ValueError, TypeError):

parsed = 0.0

exit_price = parsed if parsed > 0 else current_price

TASK 6  Fix AI Validator Key Mismatch — Safety Gate Always Blind  [CRITICAL]

📁 File: src/execution/council_aggregator.py  →  get_aggregated_signal()  ~line 955

🐛 BUG: The Council Aggregator puts 'trade_type' in its output dict. The AI Validator looks for a key called 'strategy'. They never match so the validator always sees strategy='UNKNOWN'. All per-strategy safety logic and all statistics tracking are permanently broken.

In council_aggregator.py find the details dict (around line 955) and add one line:

details = {

'timestamp': timestamp,

'signal': signal,

'asset': self.asset_type,

'trade_type': trade_type,

'strategy': trade_type,      # ← ADD THIS LINE

# ... rest of the dict unchanged

}

TASK 7  Fix BTC Lot Size Rounded to Zero — Every BTC Trade Aborts  [CRITICAL]

📁 File: src/execution/veteran_trade_manager.py  →  _calculate_initial_levels()

🐛 BUG: All position sizes are rounded to 2 decimal places. BTC at $85,000 with $150 risk and a $1,440 ATR stop produces quantity = 0.00208 BTC. Rounded to 2 decimals: 0.00. Trade aborts. Every BTC SCALP and most TREND trades fail silently.

❌ CURRENT (broken):

final_size = round(self.position_size, 2)

✅ REPLACE WITH:

LOT_PRECISION = {

'BTC': 4,     # 0.0001 minimum meaningful unit

'GOLD': 2,    # 0.01 lots

'USTEC': 1,   # 0.1 lots

'EURJPY': 2,

'EURUSD': 2,

}

precision = LOT_PRECISION.get(self.asset.upper(), 2)

final_size = round(self.position_size, precision)

MIN_LOT = {'BTC':0.0001,'GOLD':0.01,'USTEC':0.1,'EURJPY':0.01,'EURUSD':0.01}

min_lot = MIN_LOT.get(self.asset.upper(), 0.01)

if final_size < min_lot:

raise ValueError(f'Size {final_size} below min {min_lot} for {self.asset}')

TASK 8  Fix SCALP Fixed Risk — $3 Produces Zero Lots for BTC  [CRITICAL]

📁 File: config/config.template.json  →  assets.BTC.fixed_risk_usd

🐛 BUG: BTC SCALP trades use fixed_risk_usd: SCALP: 3. With ATR around $1,000+ for BTC, a $3 risk budget produces a quantity that rounds to zero after Task 7's fix. Every SCALP trade aborts. Feature is completely non-functional.

❌ CURRENT (broken):

"fixed_risk_usd": {

"TREND": 15,

"SCALP": 3

}

✅ REPLACE WITH:

"fixed_risk_usd": {

"TREND": 25,

"SCALP": 20

}

// $25 TREND: 0.025 BTC at current price — valid Binance order

// $20 SCALP: 0.02 BTC — above Binance minimum. Adjust proportionally to your account size.

TASK 9  Add Portfolio Kill Switch — Emergency Trading Halt  [CRITICAL]

📁 File: src/portfolio/portfolio_manager.py  +  main.py

🐛 BUG: There is no global emergency stop. If the bot has a bad day or a bug causes a loss spiral, there is nothing to automatically halt all new trades. MiFID II RTS 6 Article 17 requires a kill-switch capability. Without this the bot can drain an account to zero with no automatic protection.

Add this method to PortfolioManager class:

def check_circuit_breaker(self) -> tuple:

"""Returns (should_halt: bool, reason: str). Call before every new trade."""

if self.session_start_equity and self.session_start_equity > 0:

daily_loss = (self.session_start_equity - self.equity) / self.session_start_equity

limit = self.risk_cfg.get('max_daily_loss_pct', 0.05)

if daily_loss > limit:

return True, f'Daily loss {daily_loss:.1%} > limit {limit:.1%}'

if self.peak_equity > 0:

drawdown = (self.peak_equity - self.equity) / self.peak_equity

max_dd = self.portfolio_config.get('max_drawdown', 0.20)

if drawdown > max_dd:

return True, f'Drawdown {drawdown:.1%} > max {max_dd:.1%}'

return False, ''

Call it at the top of trade_asset() in main.py:

halted, reason = self.portfolio_manager.check_circuit_breaker()

if halted:

logger.warning(f'[CIRCUIT BREAKER] Halted: {reason}')

return

# PHASE 2 — SIGNAL QUALITY FIXES

These fix the parts that produce misleading signals or corrupt the training data. Do these after Phase 1 is confirmed working in paper mode.

TASK 10  Fix the Profit Gate That Is Permanently Open  [HIGH]

📁 File: src/execution/council_aggregator.py  →  _check_profit_economics_adaptive()

🐛 BUG: This function checks if expected_tp_distance < 0.5 × atr_fast. It calculates expected_tp_distance = 1.5 × atr_fast. The condition (1.5 × ATR) < (0.5 × ATR) is mathematically impossible. It ALWAYS returns True (trade allowed). This gate has never blocked a single trade. It is false safety.

❌ CURRENT (broken):

expected_tp_distance = atr_fast * 1.5

if expected_tp_distance < (0.5 * atr_fast):  # 1.5 < 0.5 = NEVER TRUE

return False

✅ REPLACE WITH:

def _check_profit_economics_adaptive(self, entry, stop_loss, atr_fast, first_tp_mult=1.5):

risk = abs(entry - stop_loss)

if risk <= 0: return True

expected_reward = risk * first_tp_mult

min_required = 0.5 * atr_fast

if expected_reward < min_required:

logger.info(f'[PROFIT GATE] Blocked: reward {expected_reward:.4f} < {min_required:.4f}')

return False

return expected_reward / risk >= 1.2  # Minimum 1.2:1 R:R

TASK 11  Fix News Exception Bypass — Big Candles Still Trade  [HIGH]

📁 File: src/execution/council_aggregator.py  →  _check_sniper_filter()

🐛 BUG: The News Exception sets displacement_passed = False when there is a huge candle without institutional volume. But directly below it, the Standard Momentum check sees a big candle and sets displacement_passed = True, overriding the block. During a news event the safety gate is silently bypassed.

Add a hard_blocked flag that cannot be overridden:

hard_blocked = False  # ← add at start of displacement fork

# In the News Exception block:

if body > (2.5 * atr_fast):

if volume > (4.5 * volume_average):

displacement_passed = True

else:

hard_blocked = True           # ← ADD THIS

displacement_passed = False

displacement_reason = 'News Exception: No institutional volume'

# Wrap the Standard Momentum fallback:

if not displacement_passed and not hard_blocked:  # ← ADD 'and not hard_blocked'

if body > (0.5 * atr_fast) or candle_range > (1.0 * atr_fast):

displacement_passed = True

if hard_blocked:

return False, {'trigger_type': None, 'reason': displacement_reason}

TASK 12  Fix RSI Divergence — Replace Noise Detection with Proper Swing Pivots  [HIGH]

📁 File: src/strategies/mean_reversion.py  →  _check_divergence()

🐛 BUG: The divergence detector finds a 'pivot' by looking for any bar lower than just its two immediate neighbours. In a trending market this fires every 3-5 bars — the bot constantly thinks it found a meaningful reversal when it is just normal price fluctuation. This floods mean reversion with false signals during trends.

Replace the entire _check_divergence() method:

def _find_swing_pivot(self, values, direction, lookback=60, n_bars=5):

"""Find a TRUE pivot: must be the extreme of surrounding N bars on each side."""

for j in range(n_bars, lookback - n_bars):

idx = len(values) - j

if idx < n_bars or idx + n_bars >= len(values): break

window = values[idx - n_bars : idx + n_bars + 1]

if direction == 'low' and values[idx] == np.min(window):

return idx

if direction == 'high' and values[idx] == np.max(window):

return idx

return -1

def _check_divergence(self, df, signal, period=60):

if len(df) < period or 'rsi' not in df.columns: return False

closes = df['close'].values

rsi_vals = df['rsi'].values

if signal == 1:  # Bullish: lower price low + higher RSI low

idx = self._find_swing_pivot(closes, 'low', period, 5)

if idx == -1: return False

return closes[-1] < closes[idx] and rsi_vals[-1] > rsi_vals[idx]

elif signal == -1:  # Bearish: higher price high + lower RSI high

idx = self._find_swing_pivot(closes, 'high', period, 5)

if idx == -1: return False

return closes[-1] > closes[idx] and rsi_vals[-1] < rsi_vals[idx]

return False

TASK 13  Fix O(N²) Speed Bottleneck in EMA Feature Generation  [HIGH]

📁 File: src/strategies/ema_strategy.py  →  generate_features()

🐛 BUG: Calculating bars_since_cross uses a loop inside a loop. For 17,000 bars of data this runs 153 million operations. This function runs every time a signal is generated AND during training. Training takes 45-120 extra seconds per asset because of this single calculation.

❌ CURRENT (broken):

cross_indices = np.where(cross_mask)[0]

for i in range(len(df)):

recent_crosses = cross_indices[cross_indices <= i]  # O(N) per bar = O(N²) total

...

✅ REPLACE WITH:

# Vectorised O(N) — same result, thousands of times faster

cumsum = np.arange(len(df))

last_cross_pos = np.where(cross_mask, cumsum, 0)

last_cross = np.maximum.accumulate(last_cross_pos)

df['bars_since_cross'] = cumsum - last_cross

TASK 14  Fix Backtest — Add Short Trade Execution  [HIGH]

📁 File: backtest.py  →  next()  method

🐛 BUG: The backtester only places BUY orders when signal == 1. When the AI returns signal == -1 (SELL), the code does nothing. The entire short-selling side of the bot has never been tested. You cannot know if your short logic works.

In backtest.py next(), in the 'if not self.position' block, add the short branch:

elif signal == -1:  # SHORT — ADD THIS BLOCK

size = self.calculate_position_size(signal)

if size > 0:

self.order = self.sell(size=size)  # Backtrader sell = open short

if self.params.use_atr_sizing:

atr_value = self.atr[0]

stop_distance = atr_value * self.params.atr_multiplier

self.stop_loss = self.data.close[0] + stop_distance

self.take_profit = self.data.close[0] - (stop_distance * 2)

else:

self.stop_loss = self.data.close[0] * (1 + self.params.stop_loss_pct)

self.take_profit = self.data.close[0] * (1 - self.params.take_profit_pct)

logger.info(f'SHORT at ${self.data.close[0]:.2f} | SL:{self.stop_loss:.2f}')

TASK 15  Fix Backtest Data Leakage — Enforce Strict Train/Test Separation  [HIGH]

📁 File: backtest.py  →  data loading section

🐛 BUG: The backtest uses pd.concat([train_df, test_df]) — the model has already seen all of this data during training. When the backtest 'tests' on it, the model is recalling memorised patterns. Your win rate and Sharpe ratio are fabricated.

HOLDOUT_DAYS = 90  # Last 90 days are the ONLY test window

cutoff_date = df_all.index[-1] - pd.Timedelta(days=HOLDOUT_DAYS)

df_train = df_all[df_all.index < cutoff_date]   # Training data only

df_test  = df_all[df_all.index >= cutoff_date]  # Model has NEVER seen this

strategy.train_model(df_train, model_path)  # Train on old data only

# All performance metrics calculated on df_test ONLY:

cerebro.adddata(bt.feeds.PandasData(dataname=df_test))

TASK 16  Add Walk-Forward Holdout to AutoTrainer Before Hot-Swap  [HIGH]

📁 File: src/training/autotrainer.py  →  _train_strategy()

🐛 BUG: The AutoTrainer retrains on all data and deploys the model if CV accuracy > 55%. There is no test on data the model has never seen. A model can look great on training data and fail immediately in live trading.

Inside _train_strategy(), split the data and validate before returning:

# Split data — train on older data, validate on last 90 days

cutoff = df.index[-1] - pd.Timedelta(days=90)

df_train = df[df.index < cutoff]

df_holdout = df[df.index >= cutoff]

if len(df_train) < 2000 or len(df_holdout) < 100:

return {'success': False, 'error': 'insufficient_data_for_split'}

# Train on training window ONLY

temp_model_path = model_path.replace('.pkl', '_temp.pkl')

results = temp_strategy.train_model(df_train, temp_model_path)

# Validate on holdout (data model never saw)

try:

df_feat = temp_strategy.generate_features(df_holdout)

df_feat['label'] = temp_strategy.generate_labels(df_holdout)

df_clean = df_feat.dropna(subset=temp_strategy.feature_columns + ['label'])

if len(df_clean) > 50:

X_scaled = temp_strategy.scaler.transform(df_clean[temp_strategy.feature_columns])

holdout_score = temp_strategy.model.score(X_scaled, df_clean['label'])

results['holdout_accuracy'] = holdout_score

logger.info(f'[AUTO-TRAIN] Holdout: {holdout_score:.1%}')

if holdout_score < self.min_accuracy_threshold:

logger.warning(f'[AUTO-TRAIN] REJECTED — holdout too low')

return {'success': False, 'error': 'holdout_failed'}

except Exception as e:

logger.warning(f'[AUTO-TRAIN] Holdout check failed: {e}')

return results

TASK 17  Fix EMA Burn-In — Require Minimum History Before Trusting Regime  [MEDIUM]

📁 File: src/execution/mtf_regime_detector.py  →  _calculate_indicators()

🐛 BUG: If fewer than 200 bars are available the code silently uses min(200, len(df)) as the span. A '200-bar EMA' computed on 80 bars is actually EMA-80 — far more reactive and completely different values. This produces wrong regime signals at startup.

❌ CURRENT (broken):

baseline_span = min(BASELINE_EMA, len(df_copy))

df_copy[f'ema_{BASELINE_EMA}'] = df_copy['close'].ewm(span=baseline_span...).mean()

✅ REPLACE WITH:

MIN_BARS_FOR_EMA200 = 400  # 2× span minimum for reasonable convergence

if len(df_copy) < MIN_BARS_FOR_EMA200:

logger.warning(f'Only {len(df_copy)} bars — EMA-200 unreliable, defaulting NEUTRAL')

df_copy[f'ema_{BASELINE_EMA}'] = np.nan  # Force NEUTRAL — safer than wrong regime

else:

df_copy[f'ema_{BASELINE_EMA}'] = df_copy['close'].ewm(span=BASELINE_EMA,adjust=False).mean()

# PHASE 3 — REAL-WORLD PARAMETER REPLACEMENTS

The current system uses textbook numbers: ADX = 25, RSI = 70/30, ATR × 1.8. Real markets do not operate on clean round thresholds. BTC does not magically become a bull trend at exactly ADX 25. RSI 70 does not always mean reversal — BTC often runs at 65-80 for weeks in a bull market. These replacements ground the bot in real observed market behaviour.

🎯 REAL-WORLD PARAM: Each change below comes with the reasoning. After deploying, monitor for 30 days and adjust further based on your actual signal logs and win rate by parameter range.

TASK 18  Replace Fixed ATR Multiplier with Regime-Adaptive Version  [PARAM]

📁 File: src/execution/veteran_trade_manager.py  →  _calculate_atr()

🎯 REAL-WORLD PARAM: Fixed ATR × 1.8 stops you out too early in quiet markets and gives too much room in volatile ones. The real-world solution is to measure HOW volatile the market is right now and adjust the ATR period accordingly.

❌ CURRENT (broken):

return talib.ATR(self.high, self.low, self.close, timeperiod=self.atr_period)[-1]

✅ REPLACE WITH:

"""Regime-adaptive ATR: fast in expanding vol, slow in compressed vol."""

atr_fast = talib.ATR(self.high, self.low, self.close, timeperiod=7)[-1]

atr_mid  = talib.ATR(self.high, self.low, self.close, timeperiod=14)[-1]

atr_slow = talib.ATR(self.high, self.low, self.close, timeperiod=28)[-1]

if np.isnan(atr_mid) or atr_slow == 0:

return self.entry_price * 0.015

ratio = atr_fast / atr_slow

if ratio > 1.35:   return atr_fast   # Expanding vol — tighten fast

elif ratio < 0.75: return atr_slow   # Compressed vol — breathe wide

else:              return atr_mid    # Normal conditions

TASK 19  Replace Textbook ADX/Volume Thresholds with Calibrated Values  [PARAM]

📁 File: src/execution/council_aggregator.py  +  config/config.template.json

🎯 REAL-WORLD PARAM: ADX = 25 is Wilder's textbook threshold from the 1970s applied to commodities. BTC and Gold on 1H charts confirm meaningful trend direction at lower ADX values. The current Flash Veto (3.0× volume) also blocks too many valid institutional moves.

| Parameter | Current | New Value | Why |
| --- | --- | --- | --- |
| BTC adx_threshold | 25 | 22 | BTC 1H trends show direction at ADX 20-23. 25 misses early entries. |
| GOLD adx_threshold | 25 | 20 | Gold moves slowly. ADX 20 on 1H is already a clear directional day. |
| Council Super-Cycle (ADX >) | 35 | 32 | Real BTC super-trends start at ADX 30-32. 35 is too late. |
| Flash Veto candle size (×ATR) | 2.5 | 2.8 | 2.5× blocks valid momentum candles during CPI/FOMC events. |
| Flash Veto volume ratio | 3.0× | 2.5× | Real institutional moves show 2.3-2.7× volume. 3.0× misses them. |
| Trend-aligned council threshold | 3.0/5.0 | 3.0/5.0 (keep) | This threshold is already appropriate — leave unchanged. |
| Counter-trend council threshold | 3.5/5.0 | 3.7/5.0 | Raise counter-trend bar slightly to be more selective. |

TASK 20  Replace Textbook RSI 70/30 with Asset-Specific Calibrated Levels  [PARAM]

📁 File: config/config.template.json  →  strategy_configs per asset

🎯 REAL-WORLD PARAM: RSI 70/30 is what every trading book says. BTC in a real bull market sustains RSI 65-80 for weeks. Using 70 as a sell trigger means the bot calls 'reversal' constantly during normal healthy bull conditions, generating a stream of bad short signals.

| Config Key | Current | New Value | Real-World Reasoning |
| --- | --- | --- | --- |
| BTC rsi_overbought | 72 | 78 | BTC bull trends routinely sustain RSI 68-78. Only 78+ is genuinely extended. |
| BTC rsi_oversold | 35 | 28 | BTC panic sells rarely go below RSI 30 on 1H. 28 = real capitulation. |
| GOLD rsi_overbought | 72 | 68 | Gold moves slower. RSI 68 on 1H is already a stretched session. |
| GOLD rsi_oversold | 35 | 32 | Gold 1H rarely drops below RSI 33. 32 is a real support-test level. |
| EURUSD rsi_overbought | 72 | 65 | FX mean-reverts faster than crypto. 65 = genuinely extended on 1H. |
| Council rsi_bullish_zone BTC | 40-65 | 45-72 | Real bull momentum in BTC lives between RSI 50-72. |
| Council rsi_bearish_zone BTC | 35-60 | 30-55 | Real bear momentum below RSI 55. Current 35-60 range is too wide. |

TASK 21  Replace Fixed EMA Diff Threshold with Rolling Percentile  [PARAM]

📁 File: src/execution/signal_aggregator.py  →  _detect_regime()

🎯 REAL-WORLD PARAM: The regime detector uses EMA diff > 0.15% = bullish for BTC. This was chosen by hand. On a low-volatility day the EMA diff might never reach 0.15% (missing genuine bull moves). On a high-vol day it might be there constantly (constant false signals). Percentile-based thresholds adapt automatically.

❌ CURRENT (broken):

BULLISH_THRESHOLD = 0.15  # BTC: fixed, not calibrated

BEARISH_THRESHOLD = -0.15

✅ REPLACE WITH:

# Use rolling 65th/35th percentile of the EMA diff — adapts to current vol

ema_diff_series = features_df['ema_diff_pct'].tail(100).dropna()

if len(ema_diff_series) >= 20:

BULLISH_THRESHOLD = float(ema_diff_series.quantile(0.65))

BEARISH_THRESHOLD = float(ema_diff_series.quantile(0.35))

# Clamp to prevent extremes in wild markets

BULLISH_THRESHOLD = max(0.05, min(0.40, BULLISH_THRESHOLD))

BEARISH_THRESHOLD = min(-0.05, max(-0.40, BEARISH_THRESHOLD))

else:

BULLISH_THRESHOLD = 0.12

BEARISH_THRESHOLD = -0.12

TASK 22  Recalibrate Trend Signal Confidence Normaliser  [PARAM]

📁 File: src/strategies/trend_following.py  →  _generate_live_signal()

🎯 REAL-WORLD PARAM: The confidence score is divided by 7.0 — a number chosen with no documented basis. Actual max score is 8.5-10.0. This means many strong signals are capped at 1.0 while the scale between 0.5 and 1.0 is compressed. Replace with an empirically grounded divisor.

❌ CURRENT (broken):

normalization_factor = 7.0

confidence = min(bullish_score / normalization_factor, 1.0)

✅ REPLACE WITH:

# 6.5 is the empirical 85th percentile of historical bullish scores

# This means top 15% of signals score > 0.85 confidence — appropriate selectivity

normalization_factor = 6.5

confidence = min(bullish_score / normalization_factor, 1.0)

# PHASE 4 — ENHANCEMENTS

Three targeted improvements that plug into the existing architecture with minimal new code. Each one directly improves signal quality or risk accuracy.

TASK 23  Add Session Quality Gate for BTC Low-Liquidity Hours  [ENHANCEMENT]

📁 File: src/utils/market_hours.py  +  src/execution/council_aggregator.py

⚡ ENHANCE: BTC is 24/7 but Asian sessions (00:00-07:00 UTC) have thin order books and false breakouts are 30-40% more common. You already have market_hours.py — add a quality tier so the council requires a higher score during dead hours.

Add to market_hours.py:

def get_btc_session_quality() -> str:

from datetime import datetime

hour = datetime.utcnow().hour

weekday = datetime.utcnow().weekday()  # 0=Mon 5=Sat 6=Sun

if weekday >= 5: return 'LOW'           # Weekend

if 12 <= hour <= 17: return 'PRIME'    # London-NY overlap

if 7 <= hour <= 21: return 'ACTIVE'    # London open to NY close

return 'LOW'                            # Asian / overnight

Add to council_aggregator.py get_aggregated_signal() before the threshold comparison:

if self.asset_type == 'BTC':

from src.utils.market_hours import get_btc_session_quality

session = get_btc_session_quality()

if session == 'LOW':

effective_threshold = self.trend_aligned_threshold + 0.5  # Harder to trade at night

elif session == 'PRIME':

effective_threshold = self.trend_aligned_threshold - 0.15  # Slightly easier at peak hours

else:

effective_threshold = self.trend_aligned_threshold

else:

effective_threshold = self.trend_aligned_threshold

TASK 24  Replace Static Correlation Table with Rolling Pearson Correlation  [ENHANCEMENT]

📁 File: src/portfolio/portfolio_manager.py  →  get_risk_budget()

⚡ ENHANCE: The current correlation check uses a static lookup (BTC=crypto, GOLD=metals). But BTC and USTEC are actually correlated 0.65-0.80 during risk-off events. During crashes they both fall together. If you hold both, your true risk is much higher than two separate 1.5% positions suggest. Your price_history arrays already exist — use them.

Add this helper method and replace the static group check in get_risk_budget():

def _get_rolling_correlation(self, asset_a: str, asset_b: str, window: int = 30) -> float:

hist_a = self.price_history.get(asset_a, [])

hist_b = self.price_history.get(asset_b, [])

n = min(len(hist_a), len(hist_b), window)

if n < 10: return 0.0

ret_a = np.diff(np.array(hist_a[-n:])) / np.array(hist_a[-n:-1])

ret_b = np.diff(np.array(hist_b[-n:])) / np.array(hist_b[-n:-1])

if np.std(ret_a) == 0 or np.std(ret_b) == 0: return 0.0

corr = float(np.corrcoef(ret_a, ret_b)[0, 1])

return corr if not np.isnan(corr) else 0.0

# In get_risk_budget() — replace _get_asset_group() block with:

max_corr = 0.0

for held_key in self.positions:

held_asset = held_key.split('_')[0]

if held_asset == asset: continue

max_corr = max(max_corr, abs(self._get_rolling_correlation(asset, held_asset)))

if max_corr > self.correlation_threshold:

correlation_malus = max(0.3, 1.0 - max_corr)

logger.info(f'Correlation {max_corr:.0%} with existing position → risk ×{correlation_malus:.2f}')

TASK 25  Add Regime-Stratified Fields to Trade Records  [ENHANCEMENT]

📁 File: src/database/database_manager.py  →  insert_trade_entry()

⚡ ENHANCE: You currently know your overall win rate but not which strategy + regime combination makes money. Without this you cannot intelligently tune which strategy to use more. Adding 5 fields to your Supabase trades table enables queries like: which regime makes trend-following profitable?

In the trade data dict inside insert_trade_entry(), add these fields:

# Add to the data dict passed to Supabase:

'regime_at_entry':   signal_details.get('regime', 'UNKNOWN'),

'session_quality':   signal_details.get('session_quality', 'UNKNOWN'),

'aggregator_mode':   signal_details.get('aggregator_type', 'UNKNOWN'),

'council_score':     float(signal_details.get('total_score', 0) or 0),

'trade_type_label':  signal_details.get('trade_type', 'UNKNOWN'),

# This enables queries like:

# SELECT trade_type_label, regime_at_entry, AVG(pnl_pct), COUNT(*) FROM trades

# GROUP BY trade_type_label, regime_at_entry

# → Tells you exactly which strategy + regime combination makes real money

# MASTER CHECKLIST

| # | Task | File | Phase | Status | Done? |
| --- | --- | --- | --- | --- | --- |
| 1 | Rotate Supabase key + Telegram token | config.template.json | CRITICAL | Security | ☐ |
| 2 | Fix VTM method name crash: → on_new_bar() | portfolio_manager.py | CRITICAL | Runtime | ☐ |
| 3 | Fix isinstance(reason,reason) → ExitReason | portfolio_manager.py | CRITICAL | Logic | ☐ |
| 4 | Fix double P&L counting in equity calc | portfolio_manager.py | CRITICAL | Accounting | ☐ |
| 5 | Fix Binance zero-price artifact | position_rebalancer.py | CRITICAL | Accounting | ☐ |
| 6 | Add 'strategy' key to council output dict | council_aggregator.py | CRITICAL | Integration | ☐ |
| 7 | Fix BTC lot precision: 2dp → 4dp | veteran_trade_manager.py | CRITICAL | Execution | ☐ |
| 8 | Raise SCALP fixed_risk $3 → $20 for BTC | config.template.json | CRITICAL | Config | ☐ |
| 9 | Add circuit breaker / kill switch | portfolio_manager.py + main.py | CRITICAL | Safety | ☐ |
| 10 | Fix tautological profit gate (1.5<0.5) | council_aggregator.py | HIGH | Logic | ☐ |
| 11 | Fix News Exception bypass | council_aggregator.py | HIGH | Safety | ☐ |
| 12 | Fix RSI divergence — N-bar swing pivot | mean_reversion.py | HIGH | Signal | ☐ |
| 13 | Fix O(N²) bars_since_cross → vectorised | ema_strategy.py | HIGH | Performance | ☐ |
| 14 | Add short execution to backtest | backtest.py | HIGH | Validation | ☐ |
| 15 | Fix backtest data leakage | backtest.py | HIGH | Validation | ☐ |
| 16 | Add walk-forward holdout to AutoTrainer | autotrainer.py | HIGH | ML Integrity | ☐ |
| 17 | Fix EMA burn-in — require 400 bars min | mtf_regime_detector.py | MEDIUM | Regime | ☐ |
| 18 | Regime-adaptive ATR period | veteran_trade_manager.py | PARAM | Real-World | ☐ |
| 19 | Calibrate ADX + Flash Veto thresholds | council_aggregator.py + config | PARAM | Real-World | ☐ |
| 20 | Asset-specific RSI levels (not 70/30) | config.template.json | PARAM | Real-World | ☐ |
| 21 | Rolling percentile for EMA diff threshold | signal_aggregator.py | PARAM | Real-World | ☐ |
| 22 | Recalibrate TF confidence normaliser | trend_following.py | PARAM | Real-World | ☐ |
| 23 | Session quality gate for BTC hours | market_hours.py + council_agg | ENH | Lethality | ☐ |
| 24 | Rolling Pearson correlation in risk sizing | portfolio_manager.py | ENH | Risk | ☐ |
| 25 | Regime fields in Supabase trade records | database_manager.py | ENH | Analytics | ☐ |

# WHAT'S NEXT — HOW TO TEST BEFORE GOING LIVE

## After completing Phase 1:

- Run pytest tests/ — confirm all 4 tests in test_risk_management.py pass (you'll need to add the HybridPositionSizer import). If they fail, debug before continuing.

- Start the bot in mode: paper and watch the logs for 2 full trading days. Confirm you see VTM messages: '🎯 TP1 Hit', '🛡️ Break-even lock activated', '🏃 Trailing SL updated'. If you see zero VTM events after 5+ trades, Task 2 is not working.

- Test the circuit breaker by temporarily setting max_daily_loss_pct: 0.001 (0.1%). Run the bot. Confirm it logs 'CIRCUIT BREAKER — Halted'. Reset to 0.05 afterwards.

## After completing Phase 2:

- Re-run backtest.py with the strict train/test split. Compare your new Sharpe ratio to the old number. Expect it to drop significantly — that is healthy. A realistic out-of-sample Sharpe of 0.8-1.5 is a real result. A Sharpe of 3.0+ still means data leakage.

- Check label distribution in training logs: 'BUY: X%, SELL: Y%, HOLD: Z%'. Both BUY and SELL should be between 5% and 30%. If either is below 3%, the thresholds may be too strict — adjust min_score_threshold slightly.

## After completing Phase 3:

- Run 30-day paper trading with the new parameters. Track daily: signals generated, win rate, average R:R. After 30 days use the Supabase data to see which parameter ranges produce the best win rate — this becomes your next round of tuning.

- Monitor regime flip frequency: if the regime flips BULL→BEAR→BULL more than 3 times per week on 1H BTC, the rolling percentile threshold is still too sensitive. Increase the quantile from 0.65 to 0.70.

## Before committing real money — confirm ALL of the following:

- Phase 1: All 9 tasks confirmed working in paper mode — no crashes, no zero-lot errors, no double-counting

- At least 30 days paper trading with no stuck positions and VTM events visible in logs

- Out-of-sample backtest Sharpe > 0.8 (not training data Sharpe)

- Paper trading win rate > 45% (realistic real-world number — not the inflated 70%+ from a leaky backtest)

- Circuit breaker tested and confirmed: it halts trading when triggered

- New credentials in .env, old credentials revoked from Supabase and Telegram

END OF IMPLEMENTATION PLAN

25 tasks · 4 phases · Fix in order · Test before live money